**Project Taskboard**

**(10/04/2018)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story**  **(number)** | **New (Tasks, Defects)**  **(number)** | **In Progress (Tasks, Defects)**  **(number)** | **To Verify**  **(number)** | **Accepted**  **(number)** |
| * User Login * US 1 * Priority: A |  |  |  | * Task: Create database script * Person: Salma Hanafy * Estimated Hours:4 * Spent Hours:2 * To do Hours:0 * Task: Create login form * Person: Salma Hanafy * Estimated Hours:1 * Spent Hours:1 * To do Hours:0   - Task: SQL query to check for an existing record with login data parameters  -Person: Salma Hanafy   * Estimated Hours:1 * Spent Hours:1 * To do Hours:0 |
| - Change login password  - US 2  - Priority: B |  |  |  | * Task: Create button for changing password * Person: Sahar Hossam * Estimated Hours:1 * Spent Hours:1 * To do Hours:0 * Task: Creating fields for input * Person: Sahar Hossam * Estimated Hours:1 * Spent Hours:1 * To do Hours:0 * Task: SQL query to retrieve existing password * Person: Sahar Hossam * Estimated Hours: 15 minutes * Spent Hours: 15 minutes * To do Hours:0 * Task: SQL query to change existing password * Person: Sahar Hossam * Estimated Hours: 15 minutes * Spent Hours: 15 minutes * To do Hours:0 |
| -View student schedule  -US 3  -Priority: C |  |  |  | - Task: SQL to retrieve student schedule  - Person: Sahar Hossam   * Estimated Hours: 15 minutes * Spent Hours: 15 minutes * To do Hours:0 |
| -Register  -US 4  -Priority: A |  |  |  | - Task: SQL query to insert user in database  - Person: Salma Hanafy   * Estimated Hours:1 * Spent Hours: 1 * To do Hours:0   - Task: sign up button  - Person: Salma Hanafy   * Estimated Hours: 15 minutes * Spent Hours: 15 minutes * To do Hours:0 |
| -Add Administrator  -US 5  -Priority: A |  |  |  | - Task: SQL query to insert admin in database  - Person: Mohammed Hamdy   * Estimated Hours: 15 minutes * Spent Hours: 15 minutes   To do Hours:0  - Task: Print message if admin does not exist before or not  - Person: Mohammed Hamdy   * Estimated Hours: 15 minutes * Spent Hours: 15 minutes   To do Hours:0  - Task: Creating fields for input  - Person: Mohammed Hamdy   * Estimated Hours: 15 minutes * Spent Hours: 15 minutes   To do Hours:0 |
| -Add Instructor  -US 6  -Priority: A |  |  |  | - Task: Creating fields for input  - Person: Mohammed Hamdy   * Estimated Hours: 15 minutes * Spent Hours: 15 minutes   - To do Hours:0  - Task: SQL query to insert Instructor in database  - Person: Mohammed Hamdy   * Estimated Hours: 15 minutes * Spent Hours: 15 minutes   To do Hours:0 |
| -Enroll in a specific course  -US 7  -Priority: A |  |  |  | - Task: Create button for enrolling in course.  - Person: Amira Ahmed   * Estimated Hours:1 * Spent Hours: 1 * To do Hours:0   - Task: SQL query and function implementing  - Person: Amira Ahmed   * Estimated Hours:1 * Spent Hours: 1 * To do Hours:0 |
| -Display schedules  -US 8  -Priority: C |  |  |  | - Task: Create table for the schedule and SQL query to select rows from database  - Person: Amira Ahmed   * Estimated Hours:1 * Spent Hours: 1 * To do Hours:0 |
| -Insert schedule slots  -US 9  -Priority: A |  |  |  | - Task: Insert slot function implementation and SQL  -Person: Amira Ahmed   * Estimated Hours:1 * Spent Hours: 1 * To do Hours:0 |
| -View student schedule  -US 10  -Priority: C |  |  |  | - Task: Create table for the schedule and SQL query to select rows from database with specific student id  - Person: Amira Ahmed   * Estimated Hours:1 * Spent Hours: 1 * To do Hours:0 |